# CHANGE REQUEST (CR) DOCUMENT

# SSL Certificate Renewal – ABSA Production Environment

1. Change Request ID

CR-ABSA-SSL-2026-04-07

2. Request Date

31 March 2026

3. Requested By

Kiya.ai

4. Client / Project Name

ABSA Project – Production Environment

5. Change Title

Renewal and Deployment of SSL Certificate for - absaverse.absa.africa

6. Change Type

Standard Change SSL Certificate

7. Description of Change

The SSL certificate for the production application absaverse.absa.africa is nearing expiration on 15th April 2026.

The client has provided a renewed SSL certificate with the following details:

- Domain: www.absaverse.absa.africa

- Issued By: DigiCert Global G2 TLS RSA SHA256 2020 CA1

- Validity: 12 March 2026 to 27 September 2026

This change involves replacing the existing SSL certificate on Linux-based production servers with the renewed certificate and validating secure HTTPS connectivity.

8. Reason for Change

- Prevent service disruption due to SSL expiry

- Maintain secure HTTPS communication

- Ensure compliance with security standards and policies

9. Scope of Change

In Scope:

- Installation of renewed SSL certificate on Linux servers

- Configuration update (Apache)

- Restart of web services

- Post-deployment validation

Out of Scope:

- Application code changes

- Infrastructure modifications unrelated to SSL

10. Affected Systems / Services

- ABSA Production Web/Application Server (Linux)

- Public URL: https://absaverse.absa.africa

11. Planned Change Window

Date: Tuesday, 7th April 2026
Time: 4 PM IST

12. Impact Assessment

- Minimal downtime expected during service restart

- Temporary unavailability of application during deployment

- No impact on data integrity

13. Risk Assessment

| Risk | Impact | Mitigation |
| --- | --- | --- |
| Incorrect certificate configuration | HTTPS failure | Pre-validation of certificate files |
| Service restart issues | Temporary downtime | Controlled restart and monitoring |
| Domain mismatch | Browser security warnings | Validate CN/SAN before deployment |

14. Pre-Implementation Steps

- Verify certificate files (CRT, KEY, CA Bundle)

- Confirm domain mapping (absaverse.absa.africa)

- Take backup of existing SSL certificate and configs

- Ensure access to production servers

- Validate certificate expiry and issuer

15. Implementation Plan

- Log in to Linux production server

- Navigate to SSL certificate directory (e.g., /etc/ssl/)

- Backup existing certificate files

- Upload new SSL certificate (CRT, KEY, CA bundle)

- Update web server configuration:

  - Apache: Update VirtualHost SSL paths

  - Nginx: Update ssl_certificate and ssl_certificate_key

- Validate configuration:

  - Apache: apachectl configtest

  - Nginx: nginx -t

- Restart services:

  - Apache: systemctl restart httpd

  - Nginx: systemctl restart nginx

- Verify HTTPS access

16. Validation Plan

- Access https://absaverse.absa.africa

- Verify certificate details in browser:

  - Correct domain

  - Issuer: DigiCert

  - Validity: 12 Mar 2026 – 27 Sep 2026

- Ensure no browser warnings

- Perform application smoke testing

17. Rollback Plan

In case of failure:

- Restore previous SSL certificate files

- Revert configuration changes

- Restart web services

- Validate application accessibility

18. Post-Implementation Monitoring

- Monitor application availability

- Check web server logs for SSL errors

- Confirm accessibility from external network

- Validate via monitoring tools (if configured)

19. Dependencies

- Availability of valid SSL certificate from client

- Production server access

- Approved maintenance window

20. Approvals

| Role | Name | Signature | Date |
| --- | --- | --- | --- |
| Requested By |  |  |  |
| Reviewed By |  |  |  |
| Approved By (Client - ABSA) |  |  |  |

21. Remarks

This change is critical to ensure uninterrupted secure access to the ABSA production application and prevent certificate expiration-related outages.